QA-1 v2.0 Modular Development Plan

The following plan decomposes the entire QA-1 system into independent, testable units of functionality aligned with the architectural layers and agents defined in the specification. Each task represents a well-bounded module that can be developed, integrated, and validated in isolation before full system assembly.

Task Breakdown

| Task ID | Module / Unit | Description | Dependencies | Spec Ref. |
| --- | --- | --- | --- | --- |
| D1 | Data Ingestion Pipelines | Build connectors for all feeds: price/volume, corporate actions, fundamentals, macro/alternative, factor library, stress scenarios. Capture data with timestamps. | None | 4.0.1 |
| D2 | Data Quality & Governance Engine | Implement survivorship‑bias correction, point‑in‑time tagging, outlier detection, corporate action adjustment, and data lineage tracking. | D1 | 4.0.2 |
| D3 | Storage & Feature Infrastructure | Set up time‑series store, fundamental store with PIT versioning, feature store, scenario library (immutable), and audit data lake (append‑only columnar). | D1, D2 | 4.0.3 |
| C1 | Agent Communication Protocol | Define and implement the AgentOutput schema, message serialisation, typed bus, and the formal arbitration policy (veto, down‑weighting, confidence aggregation). | None (can be started early) | 5.1, 5.2 |
| M1 | Regime Classifier Model | Train/implement Hidden Markov Model + XGBoost ensemble; produce regime probability vector; integrate drift detection (PSI) trigger. | D3 (features) | 4.1.1 |
| M2 | Factor Risk Model | Implement Ledoit‑Wolf shrinkage covariance estimator, factor exposures, idiosyncratic risk; daily factor exposure report generation. | D3 (price/factor data) | 4.1.1, 6.1 |
| M3 | Return Forecaster | Implement Black‑Litterman with consensus views, confidence‑weighted equilibrium blending, regime‑conditional recalibration. | M1, M2 | 4.1.1 |
| M4 | Transaction Cost Model (TCM) | Build Almgren‑Chriss market impact model, calibration to ADV, bid‑ask spread, brokerage + STT; expose total‑cost estimator. | D3 (market data) | 4.1.1, 7.1 |
| M5 | Liquidity Scorer | Compute ADV‑based liquidity score and days‑to‑liquidate for each security; update daily. | D3 | 4.1.1 |
| M6 | Drawdown Control Model (CPPI) | Implement dynamic CPPI with volatility‑targeting overlay; output risky‑asset multiplier, floor, cushion signals. | D3, M2 | 4.1.1, 6.2 |
| M7 | Model Lifecycle Manager | Build versioned model registry, champion/challenger shadow‑mode framework, drift detection (PSI, KL divergence), uncertainty propagation, human sign‑off workflow. | M1–M6 (model implementations) | 4.1.2 |
| A1 | Goal Interpretation Agent (GIA) | Convert user inputs to three‑tier goal hierarchy, compute target corpus/horizon, multi‑goal feasibility check, risk‑tolerance band, structured constraints. | C1 (message schema) | 4.2.1 |
| A2 | Market Regime Agent (MRA) | Consume regime classifier output, maintain 90‑day transition matrix, produce regime probability vector with uncertainty flags. | M1, C1 | 4.2.2 |
| A3 | Equity Research Agent (EQRA) | Implement fundamental screen, momentum filter, quality (Piotroski) gate, analyst consensus integration; output ranked candidate list with conviction score. | D3 (fundamental, price data), C1 | 4.2.3 |
| A4 | Passive Research Agent (PFRA) | Evaluate ETFs/index funds on tracking error, TER, liquidity, structure risk; produce ranked passive vehicle list including international diversification. | D3, C1 | 4.2.4 |
| A5 | Portfolio Review Agent (PORA) | Evaluate current holdings against quality/momentum/valuation; generate Hold/Trim/Exit signals, style‑drift detection, ESG flag integration. | A3, A4, C1 | 4.2.5 |
| A6 | Portfolio Construction Agent (GENPOA) | Build MVO with Ledoit‑Wolf shrinkage, Black‑Litterman views blending, HRP fallback, TCM‑penalised optimisation, goal‑sleeve mapping, glide‑path logic. | M2, M3, M4, A1, C1 | 4.2.6 |
| A7 | Risk Analysis Agent (RAA) | Enforce hard constraints (concentration, sector, factor exposure, liquidity), veto authority, position‑size caps; publish constraint‑check reports. | C1, M2, M5 | 4.2.7 |
| A8 | Risk Engine Agent (REA) | Run historical and custom stress scenarios, compute MDD, CVaR, tail‑dependency via copulas; produce scenario‑weighted penalty and stress certification. | D3 (scenarios), M2, C1 | 4.2.8 |
| A9 | Rebalancing Agent (RBA) | Implement threshold‑based and periodic triggers, TCM‑aware deferral logic (ΔTE benefit vs cost), lot selection coordination with TOA; generate trade list. | M4, A7, C1, (TOA later) | 4.2.9 |
| A10 | Portfolio Diagnostics Agent (PDA) | Compute ETF overlap, factor imbalance detection, drift decomposition (price vs cash‑flow); output diagnostic reports. | C1, D3 (holdings data) | 4.2.10 |
| A11 | Insights Agent (INSA) | Generate natural‑language rationales, factor heatmaps, scorecards, and counterfactual narratives from agent outputs. | C1, (other agents’ output) | 4.2.11 |
| A12 | Action Recommendation Agent (ARA) | Produce ranked Buy/Trim/Exit/Rebalance list with P(Goal) impact, confidence, risk implications, and alternative actions. | C1, A6, A7, A8 | 4.2.12 |
| A13 | User Interaction Agent (UIA) | Manage user goal updates, risk profiling, suitability checks, communication style adaptation, and Tier 3/4 approval workflows. | A1, C1 | 4.2.13 |
| A14 | Tax Optimisation Agent (TOA) | Maintain tax‑lot ledger, LTCG/STCG deferral rules, exemption harvesting, debt fund tax treatment, lot selection for RBA; produce Tax Efficiency Score. | C1, D3 (transaction data), Indian tax rules | 4.2.14, 7.2 |
| A15 | Attribution Agent (ATA) | Perform Brinson‑Hood‑Beebower and factor attribution, feed results back to Intelligence Engine, maintain decision‑quality ledger; GIPS‑compliant period returns. | C1, D3 (portfolio data), M2 | 4.2.15 |
| A16 | Model Risk Agent (MORA) | Daily model drift monitoring, confidence‑interval widening, model risk register, hard gate when Regime Classifier confidence < 60%. | M7, C1 | 4.2.16 |
| SA | Super Agent Orchestrator | Implement all workflow phases, arbitration‑policy execution, tiered autonomy decisions, escalation logic, and the “do‑nothing” cost evaluation. | C1, all research/risk/construction agents | 4.3, 5.2 |
| G1 | Immutable Audit Log | Build cryptographically chained (Merkle tree) decision log, with retention, read‑only API, and tamper‑proof guarantees. | SA | 4.4.1 |
| G2 | Regulatory Compliance Engine | Implement SEBI limit checks, insider‑trading lookout, client suitability validation, and regulatory change monitor. | SA, D3 (regulatory data) | 4.4.2 |
| G3 | Explainability Framework (XAI) | Create plain‑English, advisor‑level, and regulator‑level explanation generators adapted from INSA outputs and audit trail. | SA, INSA, G1 | 4.4.3 |
| G4 | Autonomy & Governance Governor | Enforce four‑tier autonomy rules, rollback protocols, notification windows, and committee escalation triggers. | SA, G2 | 4.4.4 |
| R1 | Risk Management Integration | Assemble the three‑layer risk overlay: Factor Risk (M2) + Drawdown Control (M6) + Model Risk Overlay (A16); enforce risk limits and breach actions. | M2, M6, A16, SA | Section 6 |
| R2 | Transaction Cost & Tax Framework Integration | Wire TCM (M4) and TOA (A14) into all rebalancing/construction decisions; enforce net‑benefit thresholds and tax‑aware execution. | M4, A14, A9, A6 | Section 7 |
| R3 | Portfolio Construction Principles Enforcement | Implement strategic allocation baseline, factor/diversification rules, glide‑path logic, and hard concentration stops as reusable policy modules. | A6, A7 | Section 8 |
| R4 | Time Horizon Scheduler | Implement the daily/weekly/monthly/quarterly trigger loop and coordinate all periodic agent runs and model refreshes. | All agents, SA | Section 9 |
| R5 | System Guardrails Controller | Enforce turnover cap, do‑nothing cost function, mandatory stress certification, model confidence gate, execution cooling periods, liquidity floor, etc. | SA, R1, R2 | Section 10 |
| O1 | Output & Reporting Services | Build all client‑facing and internal artefacts: Portfolio View, Risk Dashboard, Goal Probability Report, Attribution/Performance Report, Decision Log, Insights. | SA, A11, A15, A14, A16, G1 | Section 4.5, 11 |

Suggested Development Phases

- Foundation – Tasks D1–D3, C1, M7 (Model Lifecycle skeleton)

- Intelligence Core – Tasks M1–M6

- Core Agents – A1 (GIA), A2 (MRA), A3 (EQRA), A4 (PFRA), A6 (GENPOA), A7 (RAA), A8 (REA), A13 (UIA) – establish the basic investment committee loop.

- Execution & Diagnostics – A5 (PORA), A9 (RBA), A10 (PDA), A12 (ARA) – complete agent mesh.

- Institutional Add‑ons – A14 (TOA), A15 (ATA), A16 (MORA), G1–G4 (Governance), R1–R5 (Cross‑cutting frameworks).

- Orchestration & Reporting – SA (Super Agent full logic), O1 (all output artefacts).

Each task is designed to be developed in parallel once its dependencies are stable, with clear interface contracts defined via the Agent Communication Protocol (C1).

==============

The following table merges your detailed development plan into a structured roadmap, categorized by system layers and development stages. This plan incorporates the foundational requirements for data integrity, multi-agent coordination, and institutional-grade risk management.

QA-1 Integrated Development & Test Plan

| Stage | Task ID | Task Description | Technical & Functional Implementation Details | Spec Reference | Dependencies |
| --- | --- | --- | --- | --- | --- |
| 1. Data & Intelligence (Foundations) | D1 | Data Quality Pipeline | Implement survivorship-bias correction , point-in-time (PIT) tagging , outlier detection , corporate action adjustments , and data lineage tracking. | 4.0.2 | None |
|  | D2 | Storage Architecture | Setup Arctic/InfluxDB for time-series, PostgreSQL for PIT fundamental data, Redis/Feast for features, and immutable S3 stores for scenarios. | 4.0.3 | D1 |
|  | M1–M6 | Intelligence Modules | Train HMM + XGBoost Regime Classifier ; build Ledoit-Wolf shrinkage risk models ; implement Black-Litterman forecaster and Almgren-Chriss TCM. | 4.1.1 | D1, D2 |
|  | M7 | Model Registry | Build MLflow registry with champion/challenger frameworks, PSI/KL-divergence drift detection, and uncertainty propagation. | 4.1.2 | M1–M6 |
| 2. Communication & Strategy (Agent Mesh) | C1 | Agent Bus & Protocol | Define typed AgentOutput schema including confidence, lineage, and model versions ; implement formal arbitration policy (Veto > Model Risk > Consensus). | 5.1, 5.2 | None |
|  | A1 | GIA (The Planner) | Convert inputs to 3-tier hierarchy (Survival/Safety/Growth); compute target corpus and feasibility checks. | 4.2.1 | C1 |
|  | A2 | MRA (Macro Interpreter) | Maintain 90-day regime transition matrix and produce probability vectors with uncertainty flags. | 4.2.2 | M1, C1 |
|  | A3–A4 | Research Agents (EQRA/PFRA) | Implement fundamental/momentum screens (NSE universe) and passive vehicle evaluation (tracking error, liquidity, structure risk). | 4.2.3, 4.2.4 | D1, C1 |
|  | A5 | PORA (The Auditor) | Evaluate holdings for Hold/Trim/Exit; detect style drift and ESG flag changes. | 4.2.5 | A3, A4, C1 |
|  | A6 | GENPOA (The Architect) | Build MVO with Ledoit-Wolf shrinkage, TCM-penalized optimization, goal-sleeve mapping, and glide-path logic. | 4.2.6 | M2, M3, M4, C1 |
| 3. Risk, Tax & Performance (Governance) | A7–A8 | Risk Control Agents (RAA/REA) | Enforce hard concentration/sector limits ; run historical stress scenarios (GFC, 2020) and tail-dependency via copulas. | 4.2.7, 4.2.8 | C1, M2, M5 |
|  | A9–A10 | Rebalance & Diagnostics | Implement TCM-aware rebalancing (ΔTE benefit vs. cost) ; perform ETF overlap and drift decomposition. | 4.2.9, 4.2.10 | M4, C1 |
|  | A14 | TOA (Tax Accountant) | Maintain tax-lot ledger; implement India-specific LTCG harvesting, STCG deferral, and post-2023 debt fund treatment. | 4.2.14, 7.2 | C1, D1 |
|  | A15–A16 | MORA & ATA | Perform BHB performance attribution ; monitor model drift daily and apply hard gates if regime confidence < 60%. | 4.2.15, 4.2.16 | M7, C1 |
| 4. System Orchestration (Super Agent) | SA | Super Agent Core | Execute workflow phases; manage tiered autonomy (Automated/Notify/Approve/Committee) and "do-nothing" cost evaluation. | 4.3, 5.2, 10 | All Agents |
|  | G1–G2 | Compliance & Logs | Build Merkle-tree decision logs ; implement SEBI limit checks, insider trading lookout, and suitability validation. | 4.4.1, 4.4.2 | SA |
|  | R1–R2 | Risk/Tax Overlays | Assemble three-layer risk overlay (Factor + CPPI + Model Risk) ; wire TCM/TOA into all construction decisions. | Sections 6, 7 | M2, M6, A14 |
| 5. Narrative & Outputs (Layer 5) | A11–A13 | Interface & Insights | Generate natural-language rationales and counterfactuals ; rank Buy/Sell actions with goal-impact scores. | 4.2.11–4.2.13 | C1, SA |
|  | G3 | XAI Framework | Create tiered explainability reports (Plain-English for Retail, Factor for HNI, Full Audit for Regulators). | 4.4.3 | INSA, G1 |
|  | R3–R6 | Reporting Artifacts | Assemble GIPS-compliant attribution, Goal-probability fan charts, and Model Health Dashboards. | 4.5, 11 | SA, A15, A16 |

Key Implementation Priorities

- Data Lineage (D1): No agent is permitted to execute without a valid data snapshot ID and a quality score from Layer 0

- The Veto Power (A7): The Risk Analysis Agent has absolute veto rights in the SA arbitration policy; no allocation can proceed if it breaches a hard limit (e.g., 8% single stock concentration).

- Model Reliability (A16): If MORA identifies a degraded model, it must automatically widen the confidence intervals in the AgentOutput and notify the Super Agent to escalate to Tier 2 governance

================

Ok kick off our deep dive into the QA-1 Development and Test Plan, we begin with Stage 1: Data & Intelligence (Foundations). This stage is the bedrock of the entire system; without a high-fidelity, "point-in-time" (PIT) data substrate, the downstream ML models and agents would be prone to look-ahead bias and unreliable signals.

Phase 1: Layer 0 — Data Orchestration (Tasks D1 & D2)

This phase transforms raw market feeds into an institutional-grade, audit-ready data environment.

1.1 Task D1: Data Quality & Governance Pipeline

The goal is to ensure that every piece of data used by the agents is accurate, historically consistent, and traceable.

- Survivorship-Bias Correction: The historical universe must include all securities, including those currently delisted, to ensure backtests and signals aren't artificially inflated by only looking at "survivors".

- Point-in-Time (PIT) Enforcement: Every data record must be tagged with an "as-of" date (when the data was actually available to the public) to prevent the system from "seeing the future" during backtesting.

- Corporate Action Adjustment: Implement automated adjustment logic for dividends, splits, and mergers, with a 48-hour lag for confirmation to ensure data stability.

- Automated Outlier Detection: Build "quarantine" logic where price or fundamental anomalies are flagged and blocked from entering the feature store until manually reviewed.

- Data Lineage Graph: Every model output must be traceable back to the exact source feed, timestamp, and quality score.

1.2 Task D2: Specialized Storage Architecture

We will implement a polyglot storage strategy to handle different data velocities and structures.

| Component | Technology | Functional Purpose |
| --- | --- | --- |
| Time-Series Store | Arctic or InfluxDB | Storage for high-frequency price, volume, and factor data with nanosecond precision. |
| Fundamental Store | PostgreSQL | Relational database for quarterly filings (P&L, Balance Sheet) with strict PIT versioning. |
| Feature Store | Redis or Feast | Low-latency serving of pre-computed ML features (e.g., 12-month momentum) to the intelligence layer. |
| Scenario Library | Immutable S3 | Versioned and checksummed historical stress paths (e.g., 2008 GFC, 2020 COVID). |
| Audit Data Lake | Append-only Parquet | Columnar store for every data access event, ensuring a 10-year immutable record for regulators. |

Testing Strategy for Phase 1

Before moving to ML model training, we must clear the following "Ground Truth" tests:

- The "Look-Ahead" Audit: Run a mock agent request for "today's" price using a "six-months-ago" timestamp; the system must return a failure or the correct historical price, never the future price.

- Corporate Action Stress Test: Verify that a stock split occurring on Day X does not create a "phantom" 50% drop in the unadjusted return series used by the EQRA agent.

- Lineage Integrity Check: Pick a random portfolio recommendation and verify that the system can generate a report showing every raw data point (and its source) used to make that decision.

Proceeding with the deep dive, we move into the "brains" of the operation. While Layer 0 provides the raw ingredients, Layer 1 is where those ingredients are processed into institutional-grade predictive signals.

Phase 2: Layer 1 — Intelligence Engine (Tasks M1–M7)

This layer houses versioned ML models that provide the quantitative foundation for every agent's decision. Crucially, no agent consumes raw model outputs; they receive a standardized ModelOutput object that includes predictions, confidence intervals, and model versioning.

2.1 Core Intelligence Modules

| Module | Methodology | Primary Output |
| --- | --- | --- |
| Regime Classifier | Hidden Markov Model + XGBoost ensemble | Probability vector for Bull, Bear, Sideways, or Stagflation |
| Factor Risk Model | Ledoit-Wolf shrinkage covariance | Factor exposures and idiosyncratic risk matrices |
| Return Forecaster | Black-Litterman + consensus views | Expected return vector with confidence intervals |
| Transaction Cost (TCM) | Almgren-Chriss market impact regression | Estimated execution cost and slippage in bps |
| Drawdown Control | CPPI with volatility targeting overlay | Risky asset multiplier and floor signals |

2.2 Task M7: Model Lifecycle & Risk Management

Because a confident model acting on stale data is a major institutional risk, Layer 1 includes a formal lifecycle management framework.

- Model Registry: All models are stored in a registry (e.g., MLflow) to track every parameter, metric, and training artifact.

- Champion/Challenger Framework: New models must run in a "shadow mode" paper-trading window for 30 days before being promoted to production.

- Drift Detection: The system daily computes the Population Stability Index (PSI) and KL divergence on input features. If a threshold is breached, an alert is sent to the Model Risk Agent (MORA).

- Uncertainty Propagation: When model confidence drops, the system automatically widens the output confidence intervals. This forces downstream agents, like GENPOA, to adopt more conservative allocation constraints.

- Human Gate: No model can be promoted to "Champion" status without explicit human sign-off.

Testing Strategy for Phase 2

These tests ensure the intelligence layer isn't just "smart," but robust under pressure:

- Regime Transition Test: Simulate a sudden market crash (e.g., 2020 COVID crash) to verify the Regime Classifier correctly shifts its probability vector and triggers the 60% confidence hard gate.

- TCM Impact Validation: Compare estimated slippage from the Almgren-Chriss model against actual historical execution data to ensure the 1.5x net benefit threshold is grounded in reality.

- Drift Response Audit: Feed "garbage" or shifted data into the Factor Risk Model to confirm that PSI triggers an immediate alert and widens uncertainty bounds as required.

Movng into the "Investment Committee" logic, we transition from predictive models to actionable decisions. This phase defines how individual agents collaborate and how the Super Agent resolves the inevitable conflicts that arise in complex markets.

Phase 3: Layer 2 & Layer 3 — Agent Mesh & Orchestration

This stage focuses on the communication protocol and the decision-making authority that governs the entire system.

3.1 Layer 2: The Agent Mesh & Typed Communication

In v2.0, agents do not just pass informal data; they communicate through a strictly typed AgentOutput schema. This ensures the Super Agent can process outputs programmatically and maintain a full audit trail.

The AgentOutput Schema:

- agent_id: A unique identifier (e.g., "EQRA" for Stock Picker, "RAA" for Risk Compliance).

- signal: The specific payload, such as a ranked candidate list or a constraint check result.

- confidence: A float (0.0–1.0) representing the agent's self-assessed certainty, derived from the underlying Layer 1 model performance.

- data_lineage: A list of data source IDs and timestamps consumed to produce the output, ensuring fiduciary-grade traceability.

- rationale: A plain-English justification (≤ 500 characters) used by the Insights Agent (INSA) to explain decisions to the client.

3.2 Layer 3: Super Agent (SA) Orchestration

The Super Agent acts as the Chief Investment Officer and System Orchestrator. It is the single entry point for all workflows and uses a formal arbitration policy to resolve conflicting agent signals.

Formal Arbitration Policy:

- Hard Constraint Veto: If the Risk Analysis Agent (RAA) flags a hard constraint breach (e.g., a single stock exceeding 8% of the equity sleeve), that signal overrides all others unconditionally.

- Model Risk Gate: If the Model Risk Agent (MORA) flags a model as degraded, the associated agent's signal is automatically down-weighted by 50% in the SA's final calculation.

- Confidence-Weighted Aggregation: For all non-vetoed signals, the SA computes a consensus weighted by each agent's reported confidence level.

- Regime Conditioning: All signals are adjusted based on the current Market Regime Agent (MRA) probability vector; for example, equity signals are discounted during a "Bear" regime.

3.3 Four-Tier Autonomy Framework

To balance efficiency with human oversight, the system executes decisions based on their impact and risk.

| Tier | Action Type | Examples | Governance Protocol |
| --- | --- | --- | --- |
| Tier 1: Automated | Routine drift correction | Trimming a 1.5% drift in a large-cap holding | Executed automatically with a post-hoc log. |
| Tier 2: Notify | Regime-triggered shifts | Reducing equity from 65% to 58% on a Bear signal | Automated execution; client notified within 4 hours. |
| Tier 3: Approve | Major allocation changes | Adding a new asset class (e.g., Gold) for the first time | Presented to client via UIA; requires explicit approval. |
| Tier 4: Committee | Hard risk limit breaches | Portfolio volatility exceeding the user's σmax | Human Investment Committee review and full documentation required. |

Testing Strategy for Phase 3

- Veto Authority Test: Force the Equity Research Agent (EQRA) to recommend a 15% position in a single stock. Verify that the RAA successfully issues a veto and the Super Agent kills the trade.

- Model Degradation Response: Simulate a "Low Confidence" signal from the Regime Classifier. Verify that the SA automatically down-weights the macro signal and shifts to a more conservative allocation.

- Arbitration Tie-Breaking: Feed the SA two conflicting but equally confident signals. Verify that it applies the "do-nothing" bias and maintains the incumbent allocation.

This phase focuses on the institutional-grade feedback loops and India-specific optimizations that differentiate QA-1 from standard retail tools. These agents ensure the system learns from its performance while minimizing the "hidden" costs of taxation and model error.

Phase 4: Specialist Agents — Tax, Attribution, & Model Risk

4.1 Tax Optimisation Agent (TOA) — The "Tax Accountant"

The TOA is designed to mitigate the 80–150bps annual return drag typically caused by tax inefficiency in Indian portfolios.

- Real-Time Tax Lot Ledger: Maintains a detailed record of every holding's purchase date, cost basis, and holding period status.

- India-Specific Tax Rules:

  - Equity LTCG Management: Identifies holdings approaching the 12-month threshold to qualify for 10% Long-Term Capital Gains (LTCG) instead of 15% Short-Term Capital Gains (STCG).

  - Exemption Harvesting: Targets realizing up to ₹1 lakh of equity LTCG annually at zero tax, immediately repurchasing to reset the cost basis.

  - Post-2023 Debt Fund Treatment: Applies marginal income tax rates to debt mutual funds and international ETFs, influencing allocation weights relative to equity.

- Lot Selection Coordination: Works with the Rebalancing Agent (RBA) to specify exact lots for sale (specific identification) to minimize tax impact.

4.2 Attribution Agent (ATA) — The "Performance Auditor"

The ATA provides the critical feedback loop that enables the Intelligence Engine to learn which decisions actually added value.

- BHB Decomposition: Performs Brinson-Hood-Beebower (BHB) attribution to separate returns into Allocation Effect, Selection Effect, and Interaction Effect.

- Factor Attribution: Decomposes performance into specific factor contributions (momentum, quality, value, etc.) versus idiosyncratic stock picking.

- GIPS Compliance: Generates performance reports that adhere to Global Investment Performance Standards (GIPS).

- Decision-Quality Ledger: Tracks whether each Super Agent (SA) decision improved the probability of goal achievement over time.

4.3 Model Risk Agent (MORA) — The "Validator"

MORA acts as a safeguard against "confidently wrong" AI signals by monitoring every predictive model in Layer 1.

- Daily Drift Monitoring: Tracks out-of-sample accuracy, Population Stability Index (PSI) on features, and KL divergence on outputs.

- Uncertainty Propagation: When a model's performance degrades, MORA forces the agent to widen its output confidence intervals, alerting the Super Agent to act more conservatively.

- The Hard Gate: If the Regime Classifier's confidence drops below 60%, MORA triggers a mandatory shift into a conservative allocation overlay until confidence is restored.

4.4 Risk Engine Agent (REA) — The "Stress Tester"

The REA ensures the portfolio can survive extreme market events through rigorous simulation.

- Historical & Custom Scenarios: Runs paths for the 2008 GFC, 2013 Taper Tantrum, and 2020 COVID crash.

- Tail Dependency Analysis: Uses copula methods to model how asset correlations spike during tail-risk regimes.

- Mandatory Certification: No portfolio can be submitted for execution without a passing REA stress certification, which expires every five trading days.

Testing Strategy for Phase 4

- Tax Harvesting Accuracy: Simulate an equity sell-off to verify that the TOA correctly prioritizes LTCG lots over STCG lots and maximizes the ₹1 lakh annual exemption.

- Attribution Feedback Loop: Verify that the "Selection Effect" calculated by the ATA is successfully passed back to Layer 1 to adjust the weights of the Equity Research Agent’s (EQRA) signals.

- Model Risk Trigger: Manually inject "drifted" data into the return forecaster and confirm that MORA detects the shift, widens the confidence intervals, and records the event in the Model Risk Register.

- Stress Certification Gate: Attempt to finalize a portfolio allocation that fails the REA's 99th percentile CVaR limit and verify that the Super Agent blocks the execution

This stage turns the complex "math and machines" of the previous layers into a fiduciary-grade system that is transparent, compliant, and—most importantly—understandable to humans. We are moving from the engine room to the cockpit and the black box.

Phase 5: Layer 4 & 5 — Governance, Compliance, & Output

5.1 Layer 4: The Fiduciary Shield (Governance)

This layer ensures that every action is legal, ethical, and fully auditable. Because in the institutional world, if it isn't documented and signed, it didn't happen.

- Immutable Audit Log (The Merkle Tree): Every decision made by the Super Agent is recorded with its full context, including model versions and data snapshots. These entries are cryptographically hashed and chained in a Merkle tree structure to prevent any retroactive tampering.

- Regulatory Compliance Engine:

  - SEBI Limit Enforcement: Automatically validates all proposed allocations against current SEBI regulations for PMS and Mutual Fund structures.

  - Insider Trading Lookout: Cross-references every trade list against a restricted securities list, blocking execution if a match is found.

  - Retention: Maintains records for a minimum of 10 years, satisfying SEBI record-keeping mandates.

- Explainability Framework (XAI): Converts technical agent outputs into tiered narratives:

  - Retail: Plain-English "why" behind trades.

  - Regulator: Full rationale chain from data source to final decision.

  - Risk Committee: Technical model health and drift reports.

5.2 Layer 5: The Client Narrator (Output & Reporting)

This is where the system communicates its "thoughts" and results to the user.

- Goal Probability Report:

  - Calculates the current P(Achievement) for each goal tier (Survival, Safety, Growth).

  - Monte Carlo Fan Charts: Provides a visual representation of the 10th through 90th percentile wealth paths toward the goal horizon.

- Insights & Counterfactuals: The system doesn't just say what it did; it uses the Insights Agent (INSA) to generate "what if" scenarios—explaining what would have happened to the goal probability if the system had not acted.

- Tax & Performance Transparency: Combines GIPS-compliant attribution with a tax efficiency report, showing exactly how much value was added via tax harvesting versus market alpha.

Testing Strategy for Phase 5

- Tamper-Resistance Test: Attempt to manually alter a historical decision in the audit log and verify that the Merkle tree hash chain breaks, triggering a high-priority governance alert.
Regulatory Veto Test: Feed the system a trade for a stock on the "Restricted List." Verify that the Compliance Engine blocks the trade before it ever reaches the execution layer

- XAI Accuracy Audit: Compare the technical "Rationale" field from the AgentOutput with the "Plain-English" narrative generated for the client to ensure no loss of critical meaning+1

- Goal "Fan" Validation: Stress test the Monte Carlo engine with extreme market inputs to ensure the "Growth" goal probability accurately reflects the current regime uncertainty.

The Final Step: The System "Always-On" Loop

We have now deep-dived through all the modular tasks. The final integration point is the Continuous Mandate (Section 3.3). This is the "heartbeat" of QA-1 that monitors drift at every market update, detects regime changes, and initiates autonomous Tier 1 or Tier 2 actions without you having to lift a finger.